Memorandum

To: 		Dr. Kevin Warr, USAID/Washington

Mr. Vinod Shrivastava, CORE International, Inc.

Subject:	Report on CNELEC Meetings, January-February 2006

1.  Scope of Work

The objective of this assignment was to provide advice to the Minister of Energy in Mozambique in the creation of a feasible and credible action plan to make the advisory electricity regulatory body, CNELEC, operational.  To accomplish this objective, the scope of work lists the following set of activities:

- Travel to Mozambique for a period of two weeks to assess the sector; meet with the Minister, other stakeholders, and key donors;

- The contractor shall provide independent, expert advice on short term operational steps to help CNELEC transform itself into a strong advisory body;

- This expert advice will be delivered through a combination of face-to-face meetings, telephone exchanges and mail messages.  It is expected that the consultant, in this initial phase, will develop a sensible plan for meeting the Minister’s technical assistance needs.

1.1  Key Findings

The consultant found that there is a real role for an advisory regulator in Mozambique.  The unmet decision support needs for the initial organizational period of CNELEC, in months 1-18, including the following substantive areas of interest:

- Tariff;

- Performance Agreement between EdM and the Government;

- Customer Service;

- Competition- regulation, entry/exit, impacts of tariffs.

In order to provide high quality advice on these matters it will be necessary to appoint a small number of full-time commissioners (2 or 3), hire 2-3 professional staff, and undertake intensive training at appropriate venues inside and outside the country for the first 18 months.

1.2 	Required Resources

The operation of CNELEC, including training and technical assistance for the first 18 months, will probably cost just under $1.3 million.  Of this total, approximately $175, 000 will be used to directly support CNELEC salaries.  Other costs can be provided through a regulatory fee of 0.2% on electricity sales.  Another $30,000-50,000 can be supplied by concession fees (up to $350,000 annually if the concessionaire’s tax payments to the Government are used as well).  The following figures show the approximate breakdowns of expenditures in the project:

2.	Electricity Sector Background

Mozambique, with a population of about 19 million, is a relatively lightly populated country at the southeastern edge of the African continent.  The country spans several climate zones as it stretches more than 2,000 km from tropical Tanzania to temperate South Africa.  Several major river systems course through the country, including the Zambezi and Lurio Rivers.  The map below shows the major geographical features of the country, along with the main population centers.

2.1	Energy Resources

Mozambique has a modest amount of natural gas, 4.5 tcf, and the country currently produces more than 300 mmcf per day, most of which is exported through a new pipeline to South Africa.  No crude oil is currently produced and the country imports 100% of its 11 kbd refined oil product use.

Electricity generating capacity stands at 2.392 GW, about 90% of which is at the Cahora-Bassa Hydroelectric facility in Tete province on the Zambezi River.  The country is a substantial exporter of electricity, generating 15.1 TWh in 2003 and consuming 10.5 TWh.  More than 60% of current consumption and almost 100% of imports is for an aluminum plant at Mozal, south of Maputo.  Most of the country’s electricity exports go to South Africa, with smaller volumes exported to Zimbabwe.  Current domestic demand for electricity in the country is just over 300 MW peak demand.

A substantial coalfield is located in Tete province and could conservatively support more than 2 GW of generating capacity.

The country is lightly electrified and the grid covers large and medium-sized cities in the coastal plan of the southern two-thirds of the country.  The state-owned utility Electricidade de Moçambique (EdM) is investing in new distribution, but lacks sufficient funding and manpower to meet the current unserved load.

2.2.	Structure of the Energy Sector

Most of the energy used in Mozambique is supplied by state-owned entities.  The state enterprise, EdM, provides most of the electricity to end users, with the very notable exception of the Mozel aluminum facility, which is supplied by a dedicated 900 MW HVDC line from South Africa.  Most of the output of the Cahora-Bassa hydro plant (HCB) is exported directly to Zimbabwe and South Africa.  A low capacity transmission line moves electricity from HCB to the coast for distribution to part of the country.  HCB is a joint venture between Portuguese interests (82%) and the state electricity company, EdM.  The government has agreed to buy out most of the Portuguese interest and is currently negotiating financing for that purchase.

EdM distributes most of the electricity that reaches final consumers.  However, there are several private distribution concessions in the country, as well as a vertically integrated concession in the city of Vilanjulo, where some natural gas is produced.

Refined oil products are imported by a state-owned company.  There is an oil products regulator that establishes domestic prices for refined products.  Upstream oil and gas exploration is in the hands of the government, represented by ENH, an exploration company, and INP, the licensor of exploration and production permits.  INP is organized as an “Institute” so that it can pay salaries appropriate to its skill needs.  Prior to 2004, INP was inside the Ministry of Energy as one of the two subdirectorates.

The electricity regulator, CNELEC, was established by law in 1997.  The provisions for CNELEC including the following:

- Seven Member Board of Commissioners, with full-time responsibilities;

- Representation of specific groups on the Board:

a.  Government

b.  Consumers

c.  Labor unions

d.  EdM

e.  Industry

- CNELEC to provide advice to the Minister of Energy on a regular basis.

In addition to the legal provisions for the electricity regulator, a World Bank condition precedent for its 2003 energy loan required CNELEC to be operational.  USAID and the World Bank explored ways to put CNELEC on its feet with training, staffing, and technical assistance in 2003.  Some of the Commissioners attended foreign training courses and a staff director was engaged for a few months.  However, these initiatives seem to have dissipated and, as of this time, CNELEC is not operational, has not provided any advice to the Minister of Energy, and has no ongoing activities.  Moreover, the terms of all of the Commissioners have expired, so that the Board Commissioners of CNELEC is no longer legally constituted.

Mindful of this background, the current CNELEC initiative has been undertaken.

2.3	New Activities and Initiatives in the Energy Sector

Several new projects have progressed in the recent past.  HCB has plans to electrify an existing power station on the north bank of the Zambezi River, opposite its existing facility and potentially adding another 1,100 MW to HCB’s generation capacity.  Eskom of South Africa is interested in building a 2,400 MW hydro station about 65 km downstream from HCB.  Other potential hydro projects include the Lurio River IPP, at 150 MW, among others.

On the demand side, BHP Billeton, the owner of the Mozal facility, plans to install a titanium sands separation plant.  This planned facility, located about midway up the coast toward Tanzania, would require at least 400 MW.  Other titanium sands facilities may also be feasible.  Motraco and EdM are interested in constructing another HVDC line to serve the new minerals plants.

In distribution a number of private firms have expressed interest in providing electricity to end users in areas not now served by EdM.  Since EdM has been named as the manager of the nation’s electricity grid, this means that potential competitors of EdM will also be its customers and will be regulated by EdM.  Potential retail distributors of electricity find such arrangements highly unsatisfactory.

In 2003, the World Bank approved a new electricity project for the country, worth an estimated $80 million, including co-financing.  Most of the funds will be spent on new and renewable electricity generation.  Included in the project is $1.4 million for electricity sector regulation, including training, technical assistance, and general support.

Although the domestic residential and commercial electricity sector is small, and is likely to remain so for a number of years, the total electrical energy sector, including the demand-side “megaprojects” and new generation facilities, is substantial, and has the potential for significant growth in the near future.  It is to ensure that the country obtains the greatest possible benefit from its large and growing externally-oriented electricity sector, that the Minster of Energy has requested the assistance of USAID in its efforts to “stand up” its electricity regulator, CNELEC.

3.	Activities Undertaken by the Consultant

Appendix I details the activities of the consultant during the two-week travel to Mozambique.  Briefly summarizing, a number of meetings were held in Maputo and a full spectrum of issues, view and approaches to electricity, regulation, investment and sector governance were discussed.

3.1	Meetings

Persons met included chief executives or representatives of the following local and international institutions:

- Ministry of Energy, Mozambique (MoE)- Minister of Energy Namburete

- Department of Electrical Energy, MoE

- Electricidade de Moçambique

- National Institute of Petroleum

- ENH (Hydrocarbons de Moçambique

- National Water Regulatory Commission

- Motraco (joint venture company, owner of HVDC line to Mozal)

- Hydro Cahora-Bassa

- Embassy of Denmark

- Corridor Sands, Ltd. (BHP subsidiary)

- CTA (industrial trade association)

- National Energy Fund (FUNAE)

- USAID- Mission Director Jay Knott

3.2	Matters Discussed

The purpose of the meetings was to canvas the widest possible array of opinion on the following issues:

- Should CNELEC exist- if CNELEC did not exist would it be advisable to create it?

- What should be the role of CNELEC- advisory, juridical, other?

- How should CNELEC be organized- staffing, budgets, number of commissioners?

- What are the key issues facing the electricity sector?

- Can CNELEC provide useful counsel for these key issues?

3.3	Key Issues and Findings

The consensus of the consultant’s interviews found the following main points:

- There is a role for CNELEC in the electricity sector given the:

  - Real and potential conflicts of interest by EdM in grid management and concession oversight;

  - Potential for significant new investment in generation in transmission by private investors;

  - Need to provide oversight of EdM performance;

  - Desire to ensure representation of consumers and civil society in electricity sector decisions.

- CNELEC should retain its advisory role for now- a formal and juridical organization of CNELEC is out of line with the scale of the issues, resources and institutional capabilities currently found in Mozambique’s power sector;

- CNELEC should remain small for at least 18-24 months;

- The MoE should provide CNELEC with additional organization and procedural decrees regarding the nature of its operations and advice to the Minister of Energy; and

- There are four key tasks for the electricity regulator.  These are:

  - Tariff oversight, adjustment, and formulation;

  - MoE-EdM performance agreement;

  - Resolution of customer problems;

  - Introduction of competition in electricity sector.

The next section describes the specific measures proposed by the consultant while in Mozambique to provide an appropriate array of organizational, training, and technical assistance activities that will meet the perceived needs of the electricity regulator.  This program proposal was presented to the Minister of Energy on February 1, 2006 and to the USAID Mission Director on February 2, 2006.

4.	Proposed Plan of Action

The consensus on the key substantive issues to be addressed by CNELEC was so strong, even among those hostile to the idea of CNELEC, that the consultant determined that all four would need to be addressed over the next 18 months.  The follow plan of action proceeds on three parallel tracks, one for each of the tasks identified below.  The actions by the Government of Mozambique, CNELEC itself, and USAID and other donors fall into one of the following three categories:

- Internal organization and establishment of CNELEC- duties, organization, staffing resources;

- Training for CNELEC staff and Ministry of Energy staff;

- Technical assistance for specific regulatory activities.

These three proposed actions are described in somewhat great detail below.  Crosscutting these three tasks are the four substantive activities for CNELEC and the technical assistance providers.  Those activities are discussed primarily under Task 3.

4.1	Task 1:  Organize CNELEC

The time line below indicates the general set of activities that are required to make CNELEC operational in a meaningful sense:

| Date | Task 1: Organize CNELEC |  |
| --- | --- | --- |
|  | Activity | Who |
| Month 1 | Assess Resource Needs | MoE, USAID |
|  | 2-3 FTE Commissioners | MoE |
|  | 2 FTE Prof. Staff - 1 economist, 1 engineer (transmission preferred) | May be necessary to provide medium term foreign TA specialists |
|  | Write Position Descriptions | MOE, USAID, CNELEC |
|  | Obtain Funding | GoMZ, WB, USAID, Other (includes concession fees) |
|  | Training | eng - FL, SA (UCT) econ - FL, SA (UCT) Comm. - SA (UCT) |
|  |  | in-country on tariffs, performance indicators, customer procedures |
| Month 6 |  |  |
|  | Hire one more engineer - generation specialist | CNELEC |
|  | Staff develops additional expertise | Econ – tariffs Eng - current grid code |
| Month 12 |  |  |
|  | Self-financing mechanism in place | CNELEC, MOE |
| Month 18 |  |  |
|  | Staff Devises Incentive-based self-adjusting tariff mechanisms | Econ, foreign TA |

Over the course of the first 12-18 months, CNELEC will need to attain the following organizational goals:

- Appointing commissioners,

- Hiring professional staff;

- Developing working procedures;

- Obtaining training in tariffs, regulatory practice, grid code and grid management;

- Devising a self-financing mechanism.

Starting about 4-6 months into the establishment of CNELEC as a working entity the professional staff will need to become familiar with the following subject areas:

- Current tariff structure, adjustment issues, strengths and weaknesses of current tariff and adjustment mechanisms;

- Previous EdM-MoE performance agreement, proposed new PA;

- Customer service issues- what are they, their progress in resolution by EdM;

- Competition- issues, players, potential benefits, risks, relation to overall electricity sector strategy.

For the current role of CNELEC and, given the resources, available, the commission does not now need seven full time commissioners.  It is expected that each of the full-time commissioners will develop one or more specific subject areas of expertise- tariffs, competition, grid, customer issues- and work closely with the relevant professional staffers and consultants.  The commissioners will be trained in their appropriate areas of specialization.

Required Resources:  The estimated cost of this phase of the activity is just over $500,000.  Almost all of this will be salaries for staff (~$490,000) with the remainder going for training in regulatory practice at the University of Cape Town Graduate School of Business.  If local staff is difficult to recruit initially and an external advisor must be provided, then the cost of this task will go up in line with the amount of long term advisor time that is required by CNELEC.

Some of these resources can be supplied from concession fees paid to the government of Motraco and other concessionaries.  In addition, the ongoing expense of CNELEC can be supported by a relatively modest levy on electricity sales.  It has been estimated that a levy of 0.2% on electricity tariffs will provide more than $800,000 annually, more then enough to pay the normal running costs of CNELEC in the form suggested in this memorandum.

4.2	Task 2:  Provide Training to CNELEC Commissioners, Staff and MoE

Training activities are expected to take three main forms as CNELEC is established.  These are:

- Regional training in general regulatory practice (probably at UCT);

- Training in specific areas of expertise (e.g. grid management, tariffs, competition);

- In-country training and workshops for specific regulatory tasks (e.g. tariffs, grid code, customer service).

The specific training activities are shown below as elements in the four substantive activities.  The approximate training schedule would be planned as follows:

| Date | Task 2: Training Activities |  |
| --- | --- | --- |
|  | Subject | Type of training |
| Month 1 | Assess Resource Needs | MoE, USAID |
|  | General Training – regulatory practice, management | engineer - FL, SA (UCT) economist - FL, SA (UCT) Commissioners - SA (UCT) |
|  |  | CNELEC staff & commissioners to attend 1-2 week courses in South Africa (UCT) and Florida (PURC) |
|  | tariffs, performance indicators, customer procedures | in-country training for CNELEC staff and commissioners, MoE staff, EdM as appropriate, other as requested |
| Month 6 |  |  |
|  | Additional staff expertise developed in line with ongoing technical assistance | Econ – tariffs Eng - current grid code |
|  | Tariffs, competition, customer procedures | In-country training and foreign training (probably PURC) |
| Month 12 |  |  |
|  | Additional courses on competition, performance indicators, benchmarking | MoE, Commissioners, staff - In-country with TA specialists, foreign at PURC and UCT |
|  | Grid code and grid management | MoE, EdM, engineering staff - In-country with TA specialists, foreign at PURC |
| Month 18 |  |  |
|  | Additional training on incentive-based tariffs | MoE, EdM, economic staff - In-country with TA specialists, foreign at PURC |

Required Resources:  The table below shows the expected costs of training for the CNELEC staff and commissioners, as well as staff from the MoE and perhaps, EdM.  There are no line items for degree programs, though this option has been highly recommended by the president of INP to build up long term staff expertise.

| Task 2: Training Costs |  |  |
| --- | --- | --- |
| What | Who | How Much |
| UCT Courses - Tariff, regulation | Commissioners, staff | $13,875 |
| PURC Course - Tariff | staff, MoE, EdM | $44,850 |
| In-country - Cust Procedures, tariff | Staff, EdM | $44,750 |
| In country – Competition, grid | Commissioners, staff, MoE | $42,800 |
| UCT Comp | Commissioners, staff | $9,250 |
| PURC Course - Competition | staff, MoE | $44,850 |
| Total - training |  | $200,375 |

Note that these costs do not cover the salaries of CNELEC staffers or commissioners during training.  In addition, this training budget does not cover the cost of degree programs for professional staff.  It may be desirable for CNELEC to produce its own experts in one or another of the substantive areas if suitable experienced candidates cannot be found.  Each M.S. degree could add about $100,000 to the training budget.

4.3	Task 3: Technical Assistance

It is expected that a considerable amount of technical assistance will be needed during months 1-18 to help the CNELEC commissioners and MoE in the substantive matters that they will need to address.  For the four areas identified above technical assistance is covered in four separate tables.  The relationships and linkages between training, staff expertise and technical assistance are considerable and are shown in greater detail in Annexes 2 and 3.

Tariff Adjustment and Advice:  The current tariff mechanism is a largely self-enforcing one, typical of those used by monopoly providers.  The tariff provides for inflation, fuel costs, purchased power and has an end goal of 9.1 cents/kWh as the average retail yield for EdM.

The tariff lacks several elements common to contemporary tariff practice and is not suited to any unbundling of services or opening of the system to competition.  In particular, the current tariff does not provide for the following key items:

- High voltage bulk power tariff (customer to provide connection);

- Generator connection to grid;

- Incentives/penalties for performance;

- Gird system impacts- e.g., impacts on system costs of bulk supply from or sales to foreign systems.

All four of these items should be included in a modern tariff, and it will be the job of CNELEC and its advisors to devise such a tariff over the next 18 months.

| Task 3a: Technical Assistance on Tariffs |  |
| --- | --- |
| Date | Activity |
| Month 1 | Assess Resource Needs with regard to tariffs |
|  | In-country training on tariffs |
|  | Tariff diagnostic |
|  | Adjustment mechanism procedure devised |
| Month 6 |  |
|  | Adjustment mechanism procedure approved |
|  | Staff develops additional expertise on tariffs |
| Month 12 |  |
|  | Recommend changes/modifications of tariff formula, adjustment intervals, as appropriate & lawful |
| Month 18 |  |
|  | Staff Devises Incentive-based self-adjusting tariff mechanisms |

Required Resources:  The total cost of technical assistance for the tariff component is expected to run about $122,000.  Roughly 65% of this cost is already accounted for in the training component, some of which will be done in the country.  Therefore, the pure technical assistance component on tariffs is probably going to run in the range of $44,000, with in-country training costs accounting for an additional $25,000 or so.

Performance Agreement Between Government and EdM:  In the past the government has had a performance agreement with EdM.  This document specifies certain conditions for service and performance and implies that incentives and penalties for performance are appropriate elements of a tariff.  The previous agreement has expired, and a new draft agreement, not yet in force, has been drafted by EdM.  Many power sector participants in the country are anxious to see a more neutral party draft the next performance agreement.  Since this document covers many of the items that should be included in a more modern tariff, and since the consumer services task leads naturally to certain performance standards, this work would seem to be a natural one for CNELEC.

By the completion of this TA, CNELEC should be able to broker, assess, and benchmark EdM’s performance and to recommend mitigation measures in both performance and reporting.  The key components of CNELEC’s role in a performance agreement include the following:

- Understand the previous agreement;

- Understand the draft agreement;

- Modify the draft agreement to reflect current priorities and capabilities;

- Assess compliance with terms of agreement;

- Assess reporting of data for completeness, accuracy, and quality by CNELEC and MoE by EdM and/or other parties;

- Benchmark performance of EdM and other parties with regard to regional and international standards, incorporate benchmarks into incentive tariff structure;

- Recommend changes in performance agreement;

- Draft new PA.

The table below shows how these tasks would fall in time over the next 18 months:

| Task 3b: Technical Assistance on Performance Agreement |  |
| --- | --- |
| Date | Activity |
| Month 1 | Assist CNELEC staff in assessment of previous and draft PAs |
|  | Modify draft PA for interim implementation |
| Month 6 | Assess compliance by affected parties: EDM, MOTRACO, HCB Assess reporting for accuracy & quality |
| Month 12 | Benchmark performance indicators with regional information (IFI-funded) Benchmark information system needs & data quality issues |
|  | Recommend corrective measures and needed and as appropriate, including new/revised performance indicators |
| Month 18 | Assess performance with respect to existing and new indicators Assess revised performance reporting |

Required Resources:  This task is expected to cost about $110,000, of which roughly $85,000 is technical assistance and $25,000 is training.  The work should commence in month 4 or 5 and will continue throughout the first 18 months.  It is expected that the consultants performing the other technical assistance will be part of the same team in order to provide the services at the least cost.

Customer Services and Complaint Resolution:  Another one of the matter raised throughout the consultant’s meetings was the difficulty in obtaining effective resolution of service problems with EdM.  A regulator should be an appropriate forum for such resolutions.

The proposed activities for consultants, working with CNELEC staff and EdM should result in a functioning consumer complaint and resolution office at CNELEC.  The proposed TA activities include the following:

| Task 3c: Technical Assistance on Customer Service Issues |  |
| --- | --- |
| Date | Activity |
| Month 1 |  |
|  | In-country training on customer service |
|  | Assess and compile performance indicators on customer matters |
| Month 6 |  |
|  | Adjustment mechanism procedure approved |
|  | Staff develops additional expertise on tariffs |
| Month 12 |  |
|  | Comment on current EdM customer complaint situation Provide EdM with response forum Develop standards for quality and timeliness of response |
| Month 18 |  |
|  | Define additional performance indicators and suggest incentive measures for tariff to promote improved resolution of problems |

Required Resources:  Total outlays for this task should fall in the range of $70,000, of which approximately two-thirds will be technical assistance.  Most of the training will be provided by the TA consultants in-country.

Competition:  The final technical assistance category is competition.  All potential market entrants expressed a specific desire to see the regulator address the competition issue.  In two cases potential market entrants stated flatly that without a regulator they could not see entering the Mozambican market.  Specific issues with EdM include its perceived conflicts of interest, discriminatory pricing of bulk power, and lack of incentives to spread its system throughout the country.

The expected outcomes of this technical assistance are a grid code, a set of competition rules, and appropriate modifications to the tariff.  Key activities in the TA are found in the table below and include:

- Assessment of unserved load and willingness to pay for additional service;

- Assistance to CNELEC and MoE on contracting out decisions for underserved regions;

- Grid code and unbundling regulations;

- Assistance with appropriate modifications of tariff.

| Task 3d: Technical Assistance on Competition |  |
| --- | --- |
| Date | Activity |
| Month 1 |  |
|  | Assess unserved load & willingness-to-pay for more/better service |
| Month 6 |  |
|  | Assess willingness to pay of unserved areas and industries |
|  | Staff develops additional expertise on tariffs |
| Month 12 |  |
|  | Grid code and unbundling regulations started |
|  | Grid code and unbundling regulations completed |
| Month 18 |  |
|  | Assist CNELEC to modify tariff as required to promote competition & new entrants |

Required Resources:  This task will be the most expensive TA activity, costing more than $460,000, of which about $25,000 is training.  There will be additional in-country training as a part of both the grid code and competition regulation efforts.  Preparing a grid code, with attendant local training, is likely to cost approximately $200,000, while the competition regulations will require a similar amount.  The economic assessment of wiliness-to-pay studies and surveys of unserved industries and regions will take the remainder of the TA funds for this activity.

5.	Summary

Meetings with energy officials, company executives, and regulators of other industries produced a remarkably unified view of an appropriate way forward for making CNELEC functional in the country.  The way forward consists of a three-pronged program in CNELEC staffing and organization, training, and technical assistance.

To move forward, the Ministry of Energy and other organs of the Mozambican Government, along with the donor community will need to provide a plan of action.  That plan has three main elements:

- Organizing CNELEC;

- Organizing the donors;

- Providing training and technical assistance.

A brief outline of the first and third elements has been discussed in the previous pages.  It is not yet possible to have a good idea of how to organize the donor resources without further specific task planning.

5.1	Budgets and Resources

The estimate cost of this program over the first 18 months is $1.294 million.  The proposed program expenditures are broken down as follows:

| Estimated Cost for CNELEC Months 1-18 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Task | Tariffs | Performance Agreement | Customer Service | Competition | Total |
| 1. CNELEC (includes salaries, staff, some initial training) |  |  |  |  | $502,125 |
| 2. Training | $77,438 | $22,375 | $22,400 | $64,288 | $186,500 |
| 3. Technical Assistance | $44,350 | $84,850 | $44,400 | $432,275 | $605,875 |
| Total | $121,788 | $107,225 | $66,800 | $496,563 | $1,294,500 |
| Note: Some of the technical assistance will probably include a significant training component, so that the training cost is underestimated to some degree. If suitable staff cannot be found readily, then the TA costs will rise initially, as donor-provided experts replace CNELEC staff and training costs will also go up if degree-program training is required to obtain the desired skill mix. |  |  |  |  |  |

The World Bank’s budget for regulatory activities, including CNELEC, TA, and training in the 2003 electricity project is $1.4 million.  The activities discussed in this memo will fit comfortably within this budget, especially if the Government of Mozambique is able to fund the salaries of CNELEC commissioners and staff from concession payments and regulatory fees as discussed in Section 3.1  By the end of the first year of this program, CNELEC should be able to fund its share of salaries and expense, roughly $175,000, almost entirely.

5.2	Proposed Plan of Action

The activities and tasks discussed previously have been organized in a time line graphic, Figure 3, which is on the next page.  This figure shows the approximate time for initiation to completion of each of the discrete activities and tasks proposed in this memorandum.

To start the process, the following activities must take place over a two or three month period prior to the actual start-up of CNELEC:

Initial Plan of Action for CNELEC

| What | Who |
| --- | --- |
| Detailed action plan for first 18 months of CNELEC | USAID, MoE |
| Interview proposed new commissioners | MoE |
| Job descriptions for staff | MoE, USAID |
| Legal provisions for “strong advisory” regulator | MoE, USAID |
| Initial budgeting for CNELEC | MoE, USAID, WB, other |
| Discussions with proposed commissioners regarding training, TA, subject area priorities | MoE, USAID, WB |

It is expected that this initial phase will take 2-3 months and will require some technical assistance from USAID.  The Minister of Energy has requested the USAID assist his advisor in the detailed plan of action and set-up of CNELEC.  At the end of this stage it should also be clear whether suitable candidates for technical staff can be found readily or whether a different approach, relying initially on more TA along with degree-program training, will be more appropriate.

Once the initial organizational and personnel work is completed, the following formal steps will be required in Months 1 and 2 of the new CNELEC organization:

- Minister names new commissioners;

- Minister approves payment of salaries;

- CNELEC hires 2 professionals;

- Regulatory training commences;

- Terms of reference for technical assistance for tariff and PA work is written.

Under this proposed schedule it is possible for CNELEC to have 2-3 commissioners and a formal charter of activities by the end of the second quarter of 2006.

Figure 3: Proposed Time Line of Activities and Tasks for CNELEC, Months 1-18

Annex 1: Meetings and Activities

| Date | Person | Organization | Important Points of Discussion |
| --- | --- | --- | --- |
| 22nd Jan | Hertzmark |  | Departure for AMS/JNB |
| 24th Feb | Hertzmark |  | Arrival in MPM |
| 24th Jan | Ilidio Xavier Bambo | Minister’s Advisor, MoE | Plan for Mission, expected outputs, suggestions on important meetings |
| 25th Jan | Tim Born, Jules Schlotthauer, | USAID | Plan for Mission, expected outputs, suggestions on important meetings, political background |
| 25th Jan | Francis Masawi | MOTRACO | Experienced electricity hand, and executive at JV power transmission company, stressed importance of regulator to establishing better investment climate in country |
| 25th Jan | Angela Davu, Ernesto Fernandes | Electricidade de Moçambique, Director of Transmission | Saw only very limited role for CNELEC, market is too small for regulator, who will drive up costs, there are not enough trained personnel in country to staff a regulator. |
| 25th Jan | Ashok Menon, Chief of party, Stelia Narotra | Nathan Assoc | Meeting schedule, translation issues, document request |
| 26th Jan | Pascoal Bacela, Ivonne Manganhela | National Directorate of Electrical Energy | Need for regulator to enforce performance agreement, DNEE overwhelmed with normal duties, difficulties in recruiting, CNELEC can get more resources into sector |
| 26th Jan | Pondeca | Hidro Cahora-Bassa | Pondeca represents HCB in negotiations with Eskom on power sales. HCB might like to become more active in domestic market, but will need clear regulatory framework to do so. Performance Agreement and grid code are key issues |
| 26th Jan | Anne Schouw __ | Royal Embassy of Denmark | Denmark is a major energy donor. She suggested using an existing regulator instead of establishing CNELEC de novo |
| 26th Jan | Jim La Fleur, chief of party | CTA | This organization promotes private investment in energy using and energy producing industries. Discussion centered on market entry and subsidies to EdM |
| 27th Jan | Miquelina Menezes, President | Fundo de Energia (FUNAE) | This organization builds small energy systems. Key concerns for FUNAE are grid code and grid management, tariffs and concession agreements. Want strong role for CNELEC |
| 30th Jan | Manuel Alvarinho, President | CRA (water regulator) | Believes that CNELEC has been held back by too-expansive a vision of role and organization. Strong Advisory role (as at CRA) can be effective. Only need 3 commissioners, not 7. Advice should be public and go to cabinet, when appropriate |
| 30th Jan | Ilidio Xavier Bambo | Minister’s Advisor, MoE | Drew up preliminary plan for CNELEC organization and TA and training implementation, established time line for activities and budgetary priorities |
| 31st Jan | Peter Mulder | Advisor, Ministry of Planning | Discussed role of competition in energy sector. Believes that competition will lead to Eskom control of sector and should be approached gingerly. |
| 1st Feb | Tim Born | USAID | Discuss presentation to Minister of Energy |
| 1st Feb | Jim Leggatt, commercial director | Corridor Sands (BHP subsidiary) | Discussed long term regional energy market and role of HCB and other generation projects in providing electricity for smelting and processing industry. |
| 1st Feb | Salvador Namburete, Minister | Ministry of Energy | Presented proposal for CNELEC and regulation of electricity sector |
| 2nd Feb | Issufo Abdula, Chairman and Victor Julien COO | ENH – Hidrocarbonetos de Moçambique (parastatal oil company) | Top priorities are to provide for effective competition and management of performance agreement for EdM. Should focus on non-hydro sources for electricity for competitive supply. |
| 2nd Feb | Arsenio Mabote, Chairman | Instituto Nacional de Petroleo (Upstream oil regulator) | Should not harm ability of EdM to attract concessional finance for its activities, so focus on other regions, or energy sources. Start small and train in-house staff. Long term association with Norwegian Petroleum Directorate has been helpful to provide training and technical expertise. |
| 2nd Feb | Fernando Costa | CAT Member | Essential task of CNELEC is to provide for level competitive field vis-à-vis EdM. Strong regulator is vital to competitive health of electricity sector. |
| 2nd Feb | Jay Knott, Mission Director | USAID | Presented proposal for CNELEC and regulation of electricity sector, also discussed strategic issues of overall electricity sector development. |
| 3rd Feb | Hertzmark |  | Departure from Maputo to JNB/AMS |
| 4th Feb | Hertzmark |  | Return to USA via AMS |

Annex 2: Detailed Activity Plan, TA, Training Linkages and Proposed Budgets

All financial figures in this document are in U.S. dollars.

Unless otherwise noted, all figures in this section are taken from USDOE, Southern Africa Development Community Energy Brief 2005 or USDOE South Africa Country Energy Brief.

Republic of South Africa, Ministry of Mines and Energy Website, Natural Gas.  Current exports of natural gas through the Petronet pipeline fall into the range of 325 mmcfd.

Current coal reserves appear to be sufficient to support ~4 GW of generating capacity for 40 years of baseload service.

The other subdirectorate, the National Directorate of Electrical Energy, is still inside the Ministry of Energy.

This will have implications for the TA budget as well, since additional TA resources will be needed if CNELEC staff cannot perform certain tasks during the first year.

This is an essential transmission tariff feature if private parties transmit power through the system and cause congestion and redispatch costs in parts of the system that they do not own or control.